PROJECT CHARTER

Gyanavriksha (ज्ञानवृक्ष): Learning Ecosystem for Secondary Education System of Nepal

The British College |  BSc (Hons) Artificial Intelligence Level 5  |  Group 4

Project Title: Gyanavriksha (ज्ञानवृक्ष): Learning Ecosystem for Secondary Education System of Nepal

# Version Control

| Version | Date | Summary of Changes |
| --- | --- | --- |
| 1 | 24 Feb 2026 | Initial version : Project charter drafted |

# Project Justification

A group of secondary school students prefer a chatbot that answers their academic questions about their actual curriculum only and based on what grade they are in. Their teachers would like to establish a home based, remote platform which is an entire ecosystem of the curriculum consisting of lessons, tests and chatbot where they can feed the curriculum resources and study materials directly to the chatbot with grade specific guardrails. Currently, students in Nepal rely entirely on handwritten work for their national exams, but there is no easy way for them to check their answers or get feedback outside of the classroom. General-purpose AI tools like ChatGPT are not suitable either because they give answers that are too advanced or outside the student's actual school syllabus. Teachers have to manually go through every student submission to figure out which topics the class is struggling with. This takes a lot of time and effort. The system will allow the students to access all their written lessons from home, ask questions to a non-hallucinating chatbot which answers according to their curriculum, do adaptive, handwritten tests with instant and accurate feedback and use an IoT-enabled Smart Desk device to automatically manage lighting and monitor student focus during study. It will allow teachers to upload the course content and additional resources to the platform and to the source database for the chatbot directly and gives them access to broader and personalized student analytics through concept heatmaps so they can have numerical feedback on topics like what subject the students suffer the most. This project directly supports UN SDG 4 (Quality Education) by making curriculum-accurate academic support accessible to students who currently have none.

# Project Scope

SMART Objectives - Deliver role-differentiated web and mobile interfaces for Student, Instructor, and Admin with Two-Factor Authentication (2FA) enforced on all logins. - Ensure all AI responses are exclusively drawn from the student's grade-specific curriculum, achieving zero out-of-curriculum responses. - Build an OCR pipeline that successfully extracts readable text from submitted handwritten images, verified during the testing phase. - Develop an ESP32-based Smart Desk Node with LDR auto-lighting and HC-SR04 presence detection communicating via MQTT. - Produce step-level grading feedback that identifies the exact concept or reasoning step where a student failed, not just right or wrong. - Auto-generate curriculum-locked quizzes on detected knowledge gaps, without instructor intervention. - Deliver a live Instructor Concept Heatmap updated of each graded submission, verified during testing. - Implement score progression tracking to detect plateaued or at-risk students and flag them for instructor review. - Deploy all services via Docker Compose with RBAC, IoT device authentication, API rate limiting, and full audit logging. ## High-Level Requirements ### Student Interface - Personal workspace with grade specific lessons, submission history, feedback view, and performance trends - Ability to submit handwritten assignments by taking a photo through the mobile app - Automatic pre-upload image quality check with rejection of low-quality images - Real-time display of grading results and step-by-step corrections after each submission - Access to a curriculum-locked AI chatbot that only answers from the student's enrolled grade and subject - Adaptive quizzes automatically generated when a knowledge gap is detected - Knowledge gap history showing which concepts the student has struggled with over time - Performance trend view showing score progression and flagging plateaued progress - Secure login with role-based access and Two-Factor Authentication - QR code-based login option for quick session access ### Instructor Interface - Live Concept Heatmap dashboard showing the most common struggle topics across the class in real time - Individual student submission history and feedback log for monitoring progress - Early warning indicators for at-risk or plateaued students surfaced automatically - Ability to upload verified supplementary teaching notes into the curriculum knowledge base for student use - Notifications when the Concept Heatmap is updated after new submissions - Secure login with role-based access and Two-Factor Authentication ### Admin Interface - Curriculum ingestion panel for uploading grade- and subject-specific curriculum documents, strictly namespaced to prevent cross-grade contamination - User account management: create, update, and deactivate Student, Instructor, and Admin accounts - IoT device registry for registering, monitoring, and deactivating Smart Desk hardware nodes - System-wide audit log access showing all events across the platform - Secure login with role-based access and Two-Factor Authentication ### System and Hardware - Automatic ambient lighting management: if study environment light drops below threshold, the desk device activates its LED automatically - Presence and posture monitoring: desk device detects if the student leaves or sits too close during a session and sends alerts to the app - Real-time two-way communication between the desk hardware node and the student's dashboard - All services deployable as a single containerised environment for reproducibility - Full audit trail of all user actions and system events for accountability - API rate limiting and device-level authentication to protect system integrity ### Out of Scope - Commercial production deployment or cloud hosting at scale - Mobile app distribution through public app stores (Google Play / App Store) - Full national curriculum ingestion (a representative grade-specific selection will be used for demonstration) - Nepali-language interface (English only for this build) - Payment or subscription system

# Duration

| Milestone | Target Date | Description |
| --- | --- | --- |
| Project Title Approval | Completed - Feb 2026 | Title drafted and submitted |
| Project Charter Submission | Week 2-3 (Feb 2026) | This document - scope, objectives, roles defined |
| Initial Prototype / Working Process | Week 4-6 | Core backend API, database schema, frontend scaffold, ESP32 initial firmware setup |
| AI Microservice and RAG Integration | Week 6-8 | OCR pipeline, LangChain RAG with ChromaDB, LLM grading live |
| IoT Integration Milestone | Week 7-8 | MQTT communication live, Smart Desk Node operational end-to-end |
| Full System Integration | Week 8-9 | All components communicating end-to-end; WebSocket live updates working |
| Testing and Evaluation | Week 9-10 | Unit, integration, and user testing against SMART objectives |
| Final Report Submission | Week 11 | Technical report covering design, implementation, and testing |
| Portfolio Submission | Week 11-12 | Full project portfolio including all artefacts, code, and documents |
| Final Presentation | Week 12 | Group demonstration and Q&A before panel |

# Estimated Budget

Effort Estimate Hours per person per week: 18-24 hours ¦ Team size: 5 members ¦ Development period: approximately 10-11 weeks - Minimum total effort: 18 x 5 x 10 = 1080 hours - Maximum total effort: 24 x 5 x 11 = 1320 hours Hardware Costs Component; Est. Price (NPR); Source / Notes. ESP32 WROOM-32 Development Board; NPR 800 - 900; Daraz.com.np, SastoKhoj (listed at NPR 799). HC-SR04 Ultrasonic Sensor; NPR 250 - 350; Daraz.com.np, Himalayan Solution, Breadfruit.me. LDR Sensor Module; NPR 100 - 150; Breadfruit Electronics Nepal, Himalayan Solution. White LED (5mm, pack of 10); NPR 50 - 80; Local electronics shops (New Road, Kathmandu). Resistors, jumper wires, breadboard; NPR 200 - 300; Local electronics shops (standard components). Software and API Costs Tool / Service; Cost; Free Tier / Notes. React.js, React Native, Tailwind CSS; Free; Open-source frameworks, no licensing cost. Python FastAPI, PostgreSQL, ChromaDB; Free; Open-source; self-hosted via Docker. Eclipse Mosquitto (MQTT Broker); Free; Open-source; Dockerised. Docker + Docker Compose; Free; Docker Desktop is free for personal/educational use. LangChain; Free; Open-source Python library. Google Cloud Vision API (OCR); Free; 1,000 free units per month on free tier; sufficient for development and testing. Gemini LLM API; Free; Google AI Studio provides free access for development; production scale is out of scope. Redis (cache); Free; Open-source; self-hosted via Docker. GitHub, Jira (student), Figma (free tier); Free; All tools available at no cost under student or free plans. SMTP (email notifications); Free; Gmail SMTP is free for low-volume development use. Overall estimated project cost: Hardware only (approx. NPR 1,400 - 1,780). No software licensing fees are required for the scope of this project.

# Roles and Responsibilities

| Name | Role |
| --- | --- |
| Aarya Bhandari | To be assigned |
| Aayush Shah | To be assigned |
| Barun Ghimire | To be assigned |
| Ridesha Khadka | To be assigned |
| Shritika Gauchan | To be assigned |